# Department Website Development Proposal

# Executive Summary

This document outlines the features, pricing, and implementation timeline for a professional department website similar to the ACSES website model.

# 1. WEBSITE FEATURES

## Core Pages

Home Page - Professional landing page with multiple sections

About Section - Department overview and mission

Programs/Services - Showcase of offerings and initiatives

Team Directory - Executives and staff profiles

Gallery - Image portfolio and projects

Events Calendar - Upcoming events and announcements

News/Updates - Latest department news

Contact Page - Contact information and inquiry forms

## Technical Features

Fully Responsive Design - Optimized for mobile, tablet, and desktop

Professional Animations - Smooth transitions and modern UI

SEO Optimization - Improved search engine visibility

Progressive Web App (PWA) - Works offline

Social Media Integration - Share buttons and social links

Contact Forms - Email notifications for inquiries

Performance Optimization - Fast load times

Security - SSL/HTTPS encryption

# 2. TECHNOLOGY STACK

Frontend Framework - React 18

Build Tool - Vite

Styling - Tailwind CSS

Routing - React Router

Animations - Framer Motion

Icons - Heroicons, FontAwesome

Analytics - Vercel Analytics

Backend - Node.js + Express.js

Database - PostgreSQL (via Supabase)

# 3. PRICING BREAKDOWN

## A. Development/Workmanship Costs

### Basic Package (Static Content) + hosting

#### Frontend Development Setup:

Setup and configuration: GHS 800 - 1,200

Home page design & development: GHS 1,000 - 1,500

Additional pages (4-5 pages): GHS 1,200 - 1,800

Gallery functionality: GHS 600 - 1,000

Contact form setup: GHS 400 - 700

Frontend Subtotal: GHS 4,000 - 6,200

#### Backend Development Setup:

Not included in Basic Package

#### Database Setup:

Not included in Basic Package

Basic Package Total: GHS 4,000 - 6,200

### Standard Package (Recommended) + hosting

#### Frontend Development Setup:

Setup and configuration: GHS 800 - 1,200

Home page design & development: GHS 1,000 - 1,500

Additional pages (4-5 pages): GHS 1,200 - 1,800

Gallery functionality: GHS 600 - 1,000

Contact form setup: GHS 400 - 700

Frontend Subtotal: GHS 4,000 - 6,200

#### Backend Development Setup:

Backend API for content management: GHS 500 - 800

Admin panel for managing content: GHS 200 - 400

Email notification system: GHS 300 - 500

Backend Subtotal: GHS 1,500 – 1,700

#### Database Setup:

Database setup: GHS 400 - 800

Database Subtotal: GHS 400 - 800

Standard Package Total: GHS 8,000 - 12,600

## B. Hosting & Infrastructure Costs (Annual)

Hosting included in pricing

| Service | Cost | Details |
| --- | --- | --- |
| Web Hosting | FREE - GHS 864/year | Netlify Free or $9-20/month paid; Vercel Free or $20/month |
| Domain Name | GHS 120 - 240/year | .com.gh, .com, .online (~GHS 10-20/month) |
| SSL Certificate | FREE | Included with all modern hosting |
| Email Hosting | GHS 400 - 800/year | Optional (Porkbun: ~GHS 36/month per inbox) |
| CDN/Cache | FREE | Included with Netlify/Vercel |
| Backup Services | FREE | Automatic with hosting providers |
| Analytics & Monitoring | FREE | Built into Netlify/Vercel (free tier) |
| Database Hosting | FREE - GHS 1,200/year | Free tier available (Firebase, Supabase free) |
| Total Annual | GHS 520 - 2,140/year | ~GHS 44 - 178/month |

# 4. IMPLEMENTATION TIMELINE

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Planning & Design | 1 week | Wireframes, design mockups, requirements |
| Development | 2-5 weeks | Frontend & backend development, testing |
| Content Migration | 1 weeks | Transfer existing content, setup management |
| Testing & QA | 1 week | Bug fixes, performance testing |
| Deployment | 1 week | Hosting setup, domain configuration |
| Training | 1-2 days | Admin panel training, maintenance guide |
| Total | 6-8 weeks | Full project completion |

# 5. PROJECT SUMMARY

## What You Get:

Professional, modern website

Mobile-responsive design

Content management system

Email inquiries & notifications

Analytics & performance tracking

SSL security

Professional hosting

Search functionality

Admin dashboard

# 6. PAYMENT TERMS & CONDITIONS

## Suggested Payment Structure:

30% upfront (project kickoff)

40% at midpoint (after design approval)

30% at completion (after testing & deployment)

## Support After Launch:

30 days free support included

Ongoing support packages available monthly

Emergency support available 24/7

# 7. NEXT STEPS

Clarify specific requirements and preferences

Finalize package selection (Basic/Standard)

Customize content and branding

Set up domain and hosting

Begin development phase

Regular progress updates and reviews

# CONTACT & QUESTIONS

Feel free to discuss:

Budget adjustments

Feature modifications

Timeline acceleration/extension

Additional customizations